## Slide 1
Invoice, Project & Development Effort Analysis
Management Review | Period: 2023 — Present (as of 2026-08-19)
Prepared for Senior Management | Source: Invoice Analysis workbook + WorkGrid project dashboard
CONFIDENTIAL — MANAGEMENT USE ONLY
Total Invoiced
£39,049
Collected
£32,834
Outstanding
£6,215
Dev Hours Delivered
536h 51m

## Slide 2
OVERALL POSITION
Executive Summary
Total Projects
9
9 invoice-layer + 8 PM
Total Clients
4
Total Invoices
125
125 unique IDs
Total Invoiced
£39,049
incl. VAT
Total Collected
£32,834
Outstanding
£6,215
15.9%
Collection Rate
84.1%
Dev Hours Delivered
536h 51m
+
Key Insights
Collection position: Â£32,834.40 of Â£39,049.20 invoiced value collected (84.1%); Â£6,214.80 (15.9%) remains outstanding.
SEO is the largest service line: Â£33,678.00 invoiced (86.2% of total) vs Development Â£5,371.20.
Patrick Shoes Limited is the top client (Â£17,312.40, 44.3% of revenue) and also carries the highest unpaid exposure (Â£1,196.40).
Development delivery is significantly over estimate: 536h 51m logged vs 367h 50m estimated (+45.9%).
328h 55m of development effort (approx Â£3,289.17 at Â£10/hr) has no identified invoice â€” a billing gap.
20 invoices totalling Â£5,496.00 are past due; the oldest unpaid invoice is 194 days past its due date (SUPERHOUSE (UK) LIMITED).
2023-2025 cohorts are 100% collected; the entire outstanding balance sits in the 2026 invoice cohort (Â£6,214.80).
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
2 / 18

## Slide 3
WHAT IS OUR OVERALL POSITION?
Financial Performance Overview
Total Invoiced
£39,049.20
net £32,541.00 + VAT £6,508.20
Total Collected
£32,834.40
104 paid invoices
Total Outstanding
£6,214.80
21 unpaid invoices
Collection Rate
84.1%
avg 53.9 days to payment
Chart: Invoiced vs Collected vs Outstanding
| Invoiced (gross) | Collected | Outstanding
GBP | 39049.2 | 32834.4 | 6214.8
£32,834.40 of £39,049.20 invoiced value has been collected (84.1%). £6,214.80 (15.9%) remains outstanding — all of it in the 2026 invoice cohort.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
3 / 18

## Slide 4
HOW MUCH BUSINESS HAVE WE GENERATED?
Year-wise Financial Performance
Chart: Invoiced vs Collected vs Outstanding by Year
| 2023 | 2024 | 2025 | 2026
Invoiced | 474 | 11338.8 | 14566.8 | 12669.6
Collected | 474 | 11338.8 | 14566.8 | 6454.8
Outstanding | 0 | 0 | 0 | 6214.8
Key Observations
2025 was the highest-revenue year: £14,566.80 across 49 invoices.
2023—2025 cohorts are 100% collected; 2026 collection stands at 50.9%.
Invoiced value grew strongly 2023 to 2025, then moderated in 2026 (£12,669.60).
All outstanding (£6,214.80) was generated by 2026 invoices — driven by the monthly retainer run.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
4 / 18

## Slide 5
BUSINESS ACQUISITION
Project & Client Growth
Chart: New Projects & New Clients per Year
| 2023 | 2024 | 2025 | 2026
New Projects | 1 | 6 | 1 | 1
New Clients | 1 | 3 | 0 | 0
Total Projects
9
Total Clients
4
Repeat Clients
4 of 4
Avg Projects / Client
2.25
All 4 clients appear across multiple years and receive recurring monthly retainer invoices — the business is entirely repeat/retainer-driven, with acquisition concentrated in 2024 (3 new clients, 6 new projects).
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
5 / 18

## Slide 6
WHERE IS THE REVENUE COMING FROM?
SEO vs Development Performance
Metric | SEO | Development
Projects | 5 (invoice layer) | 8 PM / 4 invoice
Invoices | 114 | 11
Invoiced | £33,678.00 | £5,371.20
Paid | £28,182.00 | £4,652.40
Outstanding |  | £5,496.00 |  | £718.80
Collection % | 83.7% | 86.6%
Actual Hours | no PM data | 536h 51m
Effort Value (@ £10/hr) | n/a | approx | £5,368.50
Chart: Service Line Comparison
| SEO | Development
Invoiced | 33678 | 5371.2
Paid | 28182 | 4652.4
Outstanding | 5496 | 718.8
SEO generates 86% of invoiced revenue (£33,678.00) on monthly retainers, with solid collection (83.7%). Development is smaller in revenue (£5,371.20, 86.6% collection) but consumes 536h 51m of delivery effort — approx £5,368.50 at £10/hr — and only £1,917.60 of development-linked invoicing has been identified as paid.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
6 / 18

## Slide 7
HOW MUCH WORK HAVE WE ACTUALLY DELIVERED?
Development Effort Delivered
Estimated Hours
367h 50m
8 projects
Total Workload
402h 37m
team of 5
Actual Logged Hours
536h 51m
reported total 536h 53m
Effort Overrun
+
169h 01m
Chart: Estimated vs Workload vs Actual (hours)
| Estimated | Planned Workload | Actual Logged
Hours | 367.8333 | 402.6167 | 536.85
Interpretation
Actual logged effort is significantly above estimate: 536h 51m delivered vs 367h 50m estimated (+45.9%).
Logged time also exceeds planned workload by 134h 16m (133.3% utilisation).
6 of 8 projects are over estimate — up to +275% (see Effort Variance slide).
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
7 / 18

## Slide 8
HOW MUCH OF THAT WORK HAS BEEN FINANCIALLY RECOVERED?
Revenue vs Delivered Development Effort
WORK DELIVERED
536h 51m
approx £5,368.50 @ £10/hr
BILLED (invoice identified)
177h 54m
£2,637.60 invoiced
PAID
122h 07m
£1,917.60 received
Chart: Development Hours: Delivered - Billed - Paid
| Delivered | Billed | Paid
Hours | 536.85 | 177.9 | 122.1167
The Recovery Gap
DELIVERED BUT UNBILLED: 328h 55m (approx £3,289.17) — no invoice identified.
INVOICED BUT UNPAID: 55h 47m (approx £557.83) — invoice raised, payment pending.
Awaiting verification: 30h 02m (Nomads Clothing) — excluded from unbilled until confirmed.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
8 / 18

## Slide 9
FINANCIAL EXPOSURE OF DELIVERED WORK
Unrecovered Development Effort
UNBILLED DEVELOPMENT EFFORT
328h 55m
approx £3,289.17
Delivered, no invoice identified
INVOICED BUT UNPAID EFFORT
55h 47m
approx £557.83
Invoice raised, payment not received
TOTAL UNRECOVERED EFFORT
384h 42m
approx £3,847.00
at £10/hr configurable rate
Development effort worth approx £3,847.00 (384h 42m) has been delivered without financial recovery. The largest component is unbilled work: NWT (144h 17m), Silver Street London (80h 55m) and Nomads Saige (67h 03m) have logged hours with no corresponding invoice. Unbilled effort is NOT an outstanding invoice — it becomes recoverable only once billed.
Invoiced but unpaid sits with CATESBY ENGLAND (£720.00 outstanding of £1,200.00 invoiced, 92h 58m delivered).
Paid development work: Nomads Trade Website (84h 56m, £1,437.60 received in full).
Hourly valuation is a management indicator (configurable rate), not an accounting figure.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
9 / 18

## Slide 10
WHICH CLIENTS OWE THE MOST?
Client Financial Exposure
Chart: Client Paid vs Outstanding
| NOMADS CLOTHING | BRIGGS INDUSTRIAL FOOTWEAR | SUPERHOUSE | Patrick Shoes
Outstanding | 1194 | 1196.4 | 1671.6 | 2152.8
Paid | 7527 | 5972.4 | 4175.4 | 15159.6
C
I
P
O
C
Patrick Shoes Limited | £17,312 | £15,160 | £2,152.80 | 87.6%
NOMADS CLOTHING LIMITED | £8,721 | £7,527 | £1,194.00 | 86.3%
BRIGGS INDUSTRIAL FOOTWEAR LIMITED | £7,169 | £5,972 | £1,196.40 | 83.3%
SUPERHOUSE (UK) LIMITED | £5,847 | £4,175 | £1,671.60 | 71.4%
Patrick Shoes Limited requires management attention: £2,152.80 outstanding (12.4% of its invoiced value). NOMADS CLOTHING LIMITED follows at £1,671.60.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
10 / 18

## Slide 11
WHERE IS THE COMBINED EXPOSURE?
Project-level Financial & Effort Exposure
P
C
A
I
P
O
U
E
NWT | NOMADS CLOTHING | 144h 17m | - | - | - | £1,442.83 |  | £1,442.83
Silver Street London | SUPERHOUSE | 80h 55m | - | - | - | £809.17 |  | £809.17
CATESBY ENGLAND | Patrick Shoes | 92h 58m | £1,200 | £480 | £720.00 | - |  | £720.00
Nomads Saige | NOMADS CLOTHING | 67h 03m | - | - | - | £670.50 |  | £670.50
AMEN SHOES | Patrick Shoes | 25h 09m | - | - | - | £251.50 |  | £251.50
FOOTWEAR DEPOT - 1 | Patrick Shoes | 11h 31m | - | - | - | £115.17 |  | £115.17
Nomads Clothing | NOMADS CLOTHING | 30h 02m | - | - | - | - |  | £0.00
Highest exposure: NWT (NOMADS) — 144h 17m delivered, approx £1,442.83 of unbilled effort, no invoice identified. CATESBY ENGLAND combines 92h 58m delivered with £720.00 unpaid invoiced value.
Unbilled effort value = actual hours x £10/hr (management indicator). Exposure = outstanding invoices + unbilled effort value. Projects with ambiguous invoice linkage (Nomads Clothing, 30h 02m) are excluded from exposure pending verification.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
11 / 18

## Slide 12
HOW OLD IS THE UNPAID MONEY?
Outstanding Payment & Ageing Analysis
Chart: Outstanding by Days Past Due
| Not yet due | 1-30 days | 31-60 days | 61-90 days | 91-180 days | 181-365 days | 365+ days
Outstanding | 718.8 | 1434 | 1434 | 1195.2 | 1194 | 238.8 | 0
5 Oldest Outstanding Invoices
C
I
O
D
SUPERHOUSE | 2026-02-01 |  | £238.80 | 194
SUPERHOUSE | 2026-03-01 |  | £238.80 | 166
SUPERHOUSE | 2026-04-01 |  | £238.80 | 135
NOMADS CLOTHING | 2026-04-01 |  | £238.80 | 135
SUPERHOUSE | 2026-05-01 |  | £238.80 | 105
£6,214.80 outstanding across 21 invoices; 42.3% is 61+ days past due. Oldest: SUPERHOUSE (UK) invoice of £238.80, 194 days past due.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
12 / 18

## Slide 13
WHERE DID EFFORT EXCEED THE ESTIMATE?
Development Effort Variance
Chart: Actual minus Estimated Hours by Project
| FOOTWEAR DEPOT - 1 | Silver Street London | AMEN SHOES | Nomads Trade Website | Nomads Clothing | Nomads Saige | CATESBY ENGLAND | NWT
Variance (hours) | -28.5 | -9.1 | 15.2 | 17.1 | 22 | 35 | 53 | 64.3
Interpretation
6 of 8 projects exceeded their estimates; total overrun +169h 01m (+45.9%).
Worst overruns: Nomads Clothing +275% (30h 02m vs 8h 00m), AMEN SHOES +151%, CATESBY ENGLAND +132%.
Only FOOTWEAR DEPOT - 1 (-71%) and Silver Street London (-10%) are under estimate.
Overruns amplify the unbilled-exposure issue: more hours delivered than scoped, without matching invoices.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
13 / 18

## Slide 14
DERIVED FROM THE DATA, WITH FIGURES
Key Risks & Management Attention
PAYMENT RISK
BRIGGS INDUSTRIAL FOOTWEAR LIMITED holds the largest outstanding balance: Â£1,196.40.
PAYMENT RISK
20 invoices worth Â£5,496.00 are past due; oldest is 194 days overdue (SUPERHOUSE (UK) LIMITED, Â£238.80).
DELIVERY RISK
6 of 8 development projects exceed estimates; worst overruns: Nomads Clothing +275.4%, AMEN SHOES +150.9%, CATESBY ENGLAND +132.4%.
REVENUE RECOVERY RISK
CATESBY ENGLAND: 92h 58m delivered, Â£1,200.00 invoiced, only Â£480.00 received â€” Â£720.00 outstanding.
BILLING RISK
328h 55m delivered with no invoice identified (NWT 144h 17m, Silver Street London 80h 55m, Nomads Saige 67h 03m).
PROJECT RISK
Nomads Clothing is marked Complete but its invoice linkage needs verification (30h 02m delivered).
DATA RISK
Invoice 510492000001279049 is marked Overdue yet has a payment date; PM logged-time total differs by 2m from project rows; 5 PM projects have no invoice match.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
14 / 18

## Slide 15
WHAT SHOULD MANAGEMENT DO?
Recommended Management Actions
1. Chase the Â£5,496.00 past-due portfolio immediately â€” start with BRIGGS INDUSTRIAL FOOTWEAR LIMITED (Â£1,196.40) and the oldest SUPERHOUSE (UK) invoice (194 days overdue).
2. Resolve the unbilled development effort (328h 55m, approx Â£3,289.17): confirm scope and raise invoices for NWT, Silver Street London, Nomads Saige, AMEN SHOES and FOOTWEAR DEPOT - 1, or formally write the effort off.
3. Verify the Nomads Clothing project against the May 2026 Nomads web-development invoice to close the matching gap.
4. Investigate effort overruns (up to +275%) and re-baseline estimates; introduce estimate-approval checkpoints before work continues.
5. Set billing checkpoints on in-progress development projects so delivered hours are invoiced monthly.
6. Fix data quality: reconcile invoice 510492000001279049 (Overdue with a payment date) and confirm the 'Monthly - Catesby England' billing entity under Patrick Shoes Limited.
7. Monitor the 2026 cohort outstanding (Â£6,214.80) monthly until collected.
MANAGEMENT FOCUS: £32,834.40 of £39,049.20 invoiced has been collected (84.1%). The immediate priorities are recovering £6,214.80 of 2026 receivables and converting approx £3,289.17 of delivered-but-unbilled development effort into invoices — together worth roughly £9,504 of at-risk value.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
15 / 18

## Slide 16
DEVELOPMENT PROJECTS (PM LAYER)
Appendix A — Detailed Project Analysis
P
C
S
E
A
I
P
O
AMEN SHOES | Patrick Shoes Limited | Not Started | 10h 00m | 25h 09m | - | - | -
CATESBY ENGLAND | Patrick Shoes Limited | In Progress | 40h 00m | 92h 58m | £1,200.00 | £480.00 | £720.00
FOOTWEAR DEPOT - 1 | Patrick Shoes Limited | In Progress | 40h 00m | 11h 31m | - | - | -
Nomads Clothing | NOMADS CLOTHING LIMITED | Complete | 8h 00m | 30h 02m | - | - | -
Nomads Saige | NOMADS CLOTHING LIMITED | In Progress | 32h 00m | 67h 03m | - | - | -
Nomads Trade Website | NOMADS CLOTHING LIMITED | Complete | 67h 50m | 84h 56m | £1,437.60 | £1,437.60 | -
NWT | NOMADS CLOTHING LIMITED | In Progress | 80h 00m | 144h 17m | - | - | -
Silver Street London | SUPERHOUSE (UK) LIMITED | In Progress | 90h 00m | 80h 55m | - | - | -
Payment scenario per project: Paid = Nomads Trade Website; Partially Paid = CATESBY ENGLAND; Needs Verification = Nomads Clothing; Unbilled = AMEN SHOES, FOOTWEAR DEPOT - 1, Nomads Saige, NWT, Silver Street London. Effort figures from WorkGrid; financial figures from the invoice layer (linked by client + project name where reliable).
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
16 / 18

## Slide 17
ALL UNPAID INVOICES, OLDEST FIRST
Appendix B — Outstanding Invoices
C
I
D
A
P
O
D
SUPERHOUSE (UK) Ltd | 510492000001001139 | 2026-02-01 | £238.80 | £0.00 |  | £238.80 | 194
SUPERHOUSE (UK) Ltd | 510492000001093139 | 2026-03-01 | £238.80 | £0.00 |  | £238.80 | 166
SUPERHOUSE (UK) Ltd | 510492000001180143 | 2026-04-01 | £238.80 | £0.00 |  | £238.80 | 135
NOMADS CLOTHING Ltd | 510492000001180071 | 2026-04-01 | £238.80 | £0.00 |  | £238.80 | 135
SUPERHOUSE (UK) Ltd | 510492000001231066 | 2026-05-01 | £238.80 | £0.00 |  | £238.80 | 105
NOMADS CLOTHING Ltd | 510492000001231033 | 2026-05-01 | £238.80 | £0.00 |  | £238.80 | 105
SUPERHOUSE (UK) Ltd | 510492000001279066 | 2026-06-01 | £238.80 | £0.00 |  | £238.80 | 74
Patrick Shoes Ltd | 510492000001279338 | 2026-06-01 | £240.00 | £0.00 |  | £240.00 | 74
NOMADS CLOTHING Ltd | 510492000001279033 | 2026-06-01 | £238.80 | £0.00 |  | £238.80 | 74
Patrick Shoes Ltd | 510492000001279049 | 2026-06-01 | £477.60 | £0.00 |  | £477.60 | 74
Outstanding = invoice total minus amount paid, per invoice. One invoice (510492000001279049, Patrick Shoes) is marked Overdue but has a payment date recorded — flagged for review in Data Quality.
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
17 / 18

## Slide 18
AUDITABILITY
Appendix C — Data Quality & Reconciliation
Matching & data issues (from the dashboard Data Quality report):
5 PM projects have no invoice match (reported as Unbilled, not as outstanding invoices); Nomads Clothing is Needs Verification.
Invoice 510492000001279049 is marked Overdue yet has a Last Payment Date — contradictory record.
147 Excel rows = 125 unique invoices (22 extra rows are line items of multi-line invoices; header amounts counted once).
PM reported Total Logged Time (536h 53m) differs from the sum of project rows (536h 51m) by 2 minutes — source rounding.
No amount-paid column exists in the source; payment is inferred from invoice status. Partial payments are not detectable.
Reconciliation — Dashboard vs Presentation
KPI | HTML Dashboard | This Presentation | Diff
Total Projects | 9 | 9 | 0
Total Invoices | 125 | 125 | 0
Total Invoiced | £39,049.20 | £39,049.20 | £0.00
Total Paid | £32,834.40 | £32,834.40 | £0.00
Total Outstanding | £6,214.80 | £6,214.80 | £0.00
Development Hours (actual) | 536h 51m | 536h 51m | 0m
Unbilled Effort | 328h 55m | 328h 55m | 0m
Confidential — Management Use Only | Invoice, Project & Development Effort Analysis | Data as of 2026-08-19
18 / 18