## Slide 1
OVERALL POSITION
Executive Summary
Total Projects
9
9 invoice-layer + 8 PM
Total Clients
4
Total Invoices
125
125 unique IDs
Total Invoiced
£39,049
incl. VAT
Total Collected
£32,834
Outstanding
£6,215
15.9%
Collection Rate
84.1%
Dev Hours Delivered
536h 51m
+
Key Insights
Collection position: Â£32,834.40 of Â£39,049.20 invoiced value collected (84.1%); Â£6,214.80 (15.9%) remains outstanding.
SEO is the largest service line: Â£33,678.00 invoiced (86.2% of total) vs Development Â£5,371.20.
Patrick Shoes Limited is the top client (Â£17,312.40, 44.3% of revenue) and also carries the highest unpaid exposure (Â£1,196.40).
Development delivery is significantly over estimate: 536h 51m logged vs 367h 50m estimated (+45.9%).
328h 55m of development effort (approx Â£3,289.17 at Â£10/hr) has no identified invoice â€” a billing gap.
20 invoices totalling Â£5,496.00 are past due; the oldest unpaid invoice is 194 days past its due date (SUPERHOUSE (UK) LIMITED).
2023-2025 cohorts are 100% collected; the entire outstanding balance sits in the 2026 invoice cohort (Â£6,214.80).